Financial Tracker

Re-Audit Report

June 15, 2026  •  Post Phase 1–16

48/100 → 71/100  (+23 pts)  —  Beta-Ready

# Executive Summary

The June 13, 2026 audit scored the Financial Tracker at 48/100 (Pre-Alpha). The single critical blocker was a complete mock/real split — every React Query hook called a local mock function rather than Supabase, making the app non-functional. Since then, Phases 4–16 addressed the data layer, security, offline mode, push notifications, multi-currency, a test suite, and CI/CD.

This re-audit, conducted June 15, 2026, scores the app at 71/100 (Beta-Ready). The core product is now functional with real data. Eight remaining gaps across security, testing, and code quality must be resolved before a production App Store submission.

# Dimension Scores: Before vs After

Overall: 48/100 (Pre-Alpha)  →  71/100 (Beta-Ready)

| Dimension | Old | New | Δ | Key Finding |
| --- | --- | --- | --- | --- |
| Product Completeness | 28 | 72 | +44 | All hooks wired to real Supabase services; 0 mocks remain |
| UX/UI Quality | 72 | 82 | +10 | Dark mode + reactive multi-currency across all screens |
| Architecture | 55 | 75 | +20 | offlineFirst React Query; lazy notifications; SecureStore |
| Database Design | 58 | 78 | +20 | Net worth bug fixed; 8 MVs clean; RLS on all 14 tables |
| Security | 22 | 62 | +40 | SecureStore+chunking, dynamic redirect, biometric guard, RLS |
| Performance | 60 | 78 | +18 | Global offlineFirst; per-hook staleTime; cache invalidation |
| Financial Product | 45 | 75 | +30 | Full CRUD for expenses/income/savings/investments/net worth |
| Analytics | 40 | 65 | +25 | All 5 analytics screens wired to real query hooks |
| Code Quality | 62 | 65 | +3 | 37 :any types remain; no linter; otherwise clean |
| Testing | 0 | 55 | +55 | 7 suites / 36 tests; CI/CD gate; missing E2E & service tests |

# Resolved Issues (Phases 4–16)

| P | Issue | Resolution |
| --- | --- | --- |
| P0 | Mock/Real Split | All query hooks import from real service files; 0 mock imports found |
| P0 | JWT in JavaScript Heap | SecureStore adapter with 1900-byte chunking implemented in src/lib/supabase.ts |
| P0 | Hardcoded Redirect URL | makeRedirectUri() from expo-auth-session used throughout auth.service.ts |
| P0 | Fake Biometric Guard | Real guard in RootNavigator: isAuthenticated && biometricEnabled && !isBiometricUnlocked |
| P0 | SQL: Net Worth Overwrite | calculate_user_net_worth() is now a pure RETURNS function (no INSERT) |
| P0 | SQL: MV Syntax Error | All 8 materialized views compile cleanly in migration 003 |
| P1 | No RLS Policies | ENABLE ROW LEVEL SECURITY + per-user policies on all 14 tables (migration 004) |
| P1 | No Offline Support | networkMode: offlineFirst on both queries and mutations in src/lib/queryClient.ts |
| P1 | No Push Notifications | expo-notifications with lazy-load guard (IS_EXPO_GO) in notifications.service.ts |
| P1 | Currency Not Reactive | useCurrency() hook used in all screens; hook-refactor eliminated all getState().currency calls |
| P2 | No Test Suite | 7 suites / 36 tests; jest-expo preset; CI gate on GitHub Actions |
| P2 | No CI/CD Pipeline | ci.yml (typecheck + test) and build.yml (EAS production on v* tags) in .github/workflows/ |

# Remaining Gaps

The following issues were identified in the re-audit and are not yet resolved. They form the basis of the Phase 17–24 implementation plan below.

| P | Gap | Details |
| --- | --- | --- |
| P1 | No Certificate Pinning | Network requests can be intercepted; no SSL pinning on Supabase HTTPS calls |
| P1 | Hard DELETE via RLS | RLS allows hard DELETE for all tables except users; soft delete not enforced at DB layer |
| P1 | No E2E Tests | No Detox or Maestro tests; CI only covers unit/integration layer |
| P1 | Low Service Test Coverage | notifications.service at 28%; finance.service, auth.service, dashboard.service untested |
| P2 | Dead Dependency: react-native-mmkv | Installed but never imported in src/; adds to bundle size |
| P2 | 37 TypeScript :any Types | Bypasses strict type checking; concentrated in auth service and type casts |
| P2 | No Linter Configured | No ESLint; no style enforcement beyond TypeScript strict mode |
| P2 | No Screen Component Tests | No tests for any of the 43 screen components |
| P3 | MV CURRENT_DATE Hardcoded | Materialized views use CURRENT_DATE — not historical; data becomes stale after daily refresh |
| P3 | No Recurring Transactions | No support for scheduled/recurring income or expenses |
| P3 | No Bank Import / Plaid | Manual entry only; no integration with banking APIs |

# Implementation Roadmap: Phases 17–24

The phases below address all remaining gaps in priority order. Total estimated effort: 74–104 hours (~3–4 weeks full-time).

| Phase | Name | Priority | Effort | Outcome |
| --- | --- | --- | --- | --- |
| 17 | Linter & Code Style | P2 | 4–6 hrs | +5 Code Quality → 70 |
| 18 | TypeScript :any Removal | P2 | 6–10 hrs | +5 Code Quality → 75 |
| 19 | Database Hardening | P1 | 4–6 hrs | +5 Database → 83; remove dead dep |
| 20 | Security Hardening | P1 | 8–12 hrs | +13 Security → 75 (cert pinning) |
| 21 | Service Layer Tests | P1 | 12–16 hrs | +10 Testing → 65 |
| 22 | Screen Component Tests | P2 | 16–24 hrs | +10 Testing → 75 |
| 23 | E2E Tests (Maestro) | P1 | 16–20 hrs | +10 Testing → 85; CI E2E gate |
| 24 | App Store Submission Prep | P1 | 8–10 hrs | App live on TestFlight & Play Store |

## Phase 17: Linter & Code Style

| Priority | P2 |
| --- | --- |
| Effort | 4–6 hrs |
| Goal | Enforce consistent code style automatically and catch common bugs that TypeScript alone misses. |
| Verify | npm run lint exits 0; ci.yml lint job passes on GitHub Actions |

Tasks

- Install eslint, @typescript-eslint/eslint-plugin, @typescript-eslint/parser, eslint-plugin-react, eslint-plugin-react-hooks, eslint-plugin-react-native

- Create .eslintrc.json with typescript-eslint recommended + react-hooks rules

- Add "lint": "eslint src/ --ext .ts,.tsx" and "lint:fix": "eslint src/ --ext .ts,.tsx --fix" to package.json scripts

- Add lint step to .github/workflows/ci.yml (runs after typecheck)

- Fix any errors surfaced on first run (expect ~20-40 auto-fixable)

## Phase 18: TypeScript :any Elimination

| Priority | P2 |
| --- | --- |
| Effort | 6–10 hrs |
| Goal | Replace the 37 :any type casts with proper types to fully leverage TypeScript strict mode. |
| Verify | npx tsc --noEmit passes; grep -rn ": any" src/ count drops to 0 |

Tasks

- Run: grep -rn ": any" src/ | grep -v "__tests__" to get full list

- auth.service.ts: replace "data.user as any" with the Supabase User type from @supabase/supabase-js

- Replace remaining casts using types from src/types/models.ts and src/types/supabase.ts

- Add "noImplicitAny": true to tsconfig.json (already implied by strict, but make explicit)

- Add @typescript-eslint/no-explicit-any to eslint rules after Phase 17

## Phase 19: Database Hardening

| Priority | P1 |
| --- | --- |
| Effort | 4–6 hrs |
| Goal | Enforce soft delete at the database level and remove the dead MMKV dependency. |
| Verify | Direct hard DELETE on an expense row via Supabase dashboard returns RLS violation; npm list shows no mmkv |

Tasks

- Create supabase/migrations/008_soft_delete_enforcement.sql

- Add RLS DELETE policy: change FOR DELETE USING (auth.uid() = user_id) to USING (FALSE) on expense, income, savings, investment, asset, debt tables

- Add DB-level deleted_at IS NULL filter: create views or use RLS SELECT policies to auto-filter soft-deleted rows

- Remove react-native-mmkv from package.json dependencies and run npm install

- Run npx tsc --noEmit to confirm no imports of MMKV remain

## Phase 20: Security Hardening

| Priority | P1 |
| --- | --- |
| Effort | 8–12 hrs |
| Goal | Close the remaining P1 security gaps: certificate pinning and application-layer rate limiting. |
| Verify | SSL pinning test: proxy intercept fails; 6th login attempt within 5 min shows lockout UI |

Tasks

- Install react-native-ssl-pinning or configure network security config for Android + ATS for iOS

- Add Supabase domain certificate fingerprint to pinning config

- Implement client-side rate limiting for auth endpoints: track failed login attempts in app.store, show lockout after 5 failures

- Add EXPO_PUBLIC_ prefix check: ensure no secret keys are exposed in build artifacts

- Document security posture in SECURITY.md

## Phase 21: Service Layer Tests

| Priority | P1 |
| --- | --- |
| Effort | 12–16 hrs |
| Goal | Increase test coverage to service files (currently 28% notifications, 0% for all other services). |
| Verify | npm test -- --coverage: service layer coverage > 60%; all suites pass |

Tasks

- src/services/__tests__/auth.service.test.ts — test signIn, signUp, signOut with supabase mock

- src/services/__tests__/finance.service.test.ts — test getTransactions, getBudgets, getExpenseCategories

- src/services/__tests__/dashboard.service.test.ts — test getDashboard with RPC mock

- src/services/__tests__/expenses.service.test.ts — test createExpense, updateExpense, deleteExpense

- Add remaining notification service tests for non-Expo-Go path (mock expo-notifications module)

## Phase 22: Screen Component Tests

| Priority | P2 |
| --- | --- |
| Effort | 16–24 hrs |
| Goal | Add render and interaction tests for the highest-traffic screens. |
| Verify | npm test -- --coverage: screen coverage > 40%; all 5 new suites pass |

Tasks

- DashboardScreen.test.tsx — renders loading state, renders data after query resolves, pull-to-refresh

- LoginScreen.test.tsx — form validation, error display, successful login navigates to Main

- AddExpenseScreen.test.tsx — amount/category validation, form submission calls createExpense

- BudgetScreen.test.tsx — renders budget cards, progress bars, navigates to CategoryBudgetDetail

- CurrencyPickerScreen.test.tsx — selecting a currency calls setCurrency and updates display

## Phase 23: E2E Tests (Maestro)

| Priority | P1 |
| --- | --- |
| Effort | 16–20 hrs |
| Goal | Add end-to-end tests for the critical user journeys using Maestro (simpler setup than Detox for Expo). |
| Verify | maestro test .maestro/ passes locally on simulator; 3 critical flows covered |

Tasks

- Install Maestro CLI: curl -Ls "https://get.maestro.mobile.dev" | bash

- Create .maestro/login.yaml — launch app, enter credentials, assert dashboard renders

- Create .maestro/add-expense.yaml — navigate to QuickAdd, enter amount + category, assert transaction appears

- Create .maestro/budget-alert.yaml — set budget to 90% spent, assert alert indicator shows

- Add e2e job to .github/workflows/ci.yml (runs on push to main, uses EAS build artifact)

## Phase 24: App Store Submission Prep

| Priority | P1 |
| --- | --- |
| Effort | 8–10 hrs |
| Goal | Complete the remaining steps needed to submit to TestFlight and Google Play internal testing. |
| Verify | Build appears in App Store Connect under TestFlight; APK visible in Play Console internal testing |

Tasks

- Run eas credentials to configure iOS distribution certificate + provisioning profile

- Run eas credentials --platform android to generate Android upload keystore

- Fill in eas.json submit.production fields: appleId, ascAppId, appleTeamId, serviceAccountKeyPath

- Add Privacy Policy URL and App Store metadata (description, keywords, screenshots)

- Create app icon in all required sizes via @expo/vector-icons or design tool

- Run eas build --platform all --profile production and submit via eas submit

# Projected Score After Phase 24

| Dimension | Current | Target | How |
| --- | --- | --- | --- |
| Product Completeness | 72 | 72 | Complete; no change expected |
| UX/UI Quality | 82 | 85 | +3 after E2E tests validate flows end-to-end |
| Architecture | 75 | 78 | +3 after MMKV removed and SSL pinning added |
| Database Design | 78 | 83 | +5 after soft delete enforcement (Phase 19) |
| Security | 62 | 78 | +16 after cert pinning + rate limiting (Phase 20) |
| Performance | 78 | 80 | +2 after MV historical data fix |
| Financial Product | 75 | 78 | +3 after recurring transactions groundwork |
| Analytics | 65 | 68 | +3 after export and forecast accuracy |
| Code Quality | 65 | 78 | +13 after linter + :any elimination (Phases 17–18) |
| Testing | 55 | 85 | +30 after service + screen + E2E tests (Phases 21–23) |

Projected overall after Phase 24:  ~80/100 (Production-Ready)